POTRACES

Connecting Wallets to Banks

What's possible, what's impossible, and what we're building

Prepared June 2026  ·  Malaysia context  ·  Internal planning brief

The one-paragraph truth

Auto-capturing transactions (your wallet updating itself from the bank) is a REGULATORY capability, not an app trick. It only works where the government has built “open banking” rails. In Malaysia those rails arrive in 2027 for banks and ~2029 for e-wallets like TNG — they do not exist yet. So today, Potraces wallets are manual BY NECESSITY, not by oversight. There is nothing to connect to. What we CAN do now is make manual feel effortless (quick-add) and semi-automatic (reading bank emails) — and build the data model so that when the rails go live, real bank connection plugs in without a rewrite.

| POSSIBLE NOW | POSSIBLE — but costly / partial | IMPOSSIBLE until rails exist |
| --- | --- | --- |

1.  At a glance — what is and isn't possible right now

| Capability | Status today (June 2026) | Why |
| --- | --- | --- |
| Manual wallets (type a balance, log spending) | Working now | This is what Potraces does today. |
| Faster manual capture (Back Tap / Siri / widget → “RM12 lunch”) | Buildable now | iOS App Intents — no bank needed. |
| Read bank/e-wallet ALERT EMAILS → suggest a transaction | Buildable now | Gmail/IMAP + your existing AI parser. |
| Apple Pay auto-capture (Tap-to-Pay) | Partial now | iOS Shortcuts trigger; only Apple Pay spend. |
| Connect Maybank / CIMB bank accounts (live sync) | Possible, but costly | Finverse/Brankas contract + compliance; 2 banks only. |
| Read TNG / GrabPay / other app NOTIFICATIONS on iPhone | Impossible | iOS blocks reading other apps' notifications. No API. |
| Connect TNG e-wallet (live sync) | Impossible until ~2029 | E-wallets are last in BNM's timeline. No API exists. |
| Connect most other Malaysian banks (live sync) | Impossible until 2027/28 | PayNet's open-finance platform isn't live yet. |

2.  Your real payment mix — can we auto-capture each one?

Reflecting how Malaysians actually pay (Apple Pay rising, but TNG + bank QR dominate):

| Payment rail | Best capture method | iPhone | Android | Verdict |
| --- | --- | --- | --- | --- |
| Apple Pay (growing) | iOS Shortcuts ‘Transaction’ trigger | Auto | Auto (Google Pay) | Coverage grows over time |
| Bank QR / DuitNow (MAE, CIMB) | Open-banking aggregator + bank emails | Via aggregator | Yes | Best-covered long-term |
| TNG eWallet (dominant) | Manual / screenshot → AI / (Android push) | Manual only | Notif-read possible | The hard gap — ~2029 |
| Other banks | Open Finance (PayNet) later | Wait 2027/28 | Wait 2027/28 | Rails not live yet |
| Cash | Manual quick-add | Manual | Manual | Always manual |

Key consequence: TNG — your single biggest rail — has no clean auto-capture on iPhone for years. The right answer for TNG is not an impossible ‘read’, it's FRICTIONLESS MANUAL CAPTURE. That's why the quick-add feature matters most.

3.  Why some things are genuinely impossible (plain English)

The iPhone wall — Apple's privacy sandbox: an iPhone app cannot read another app's notifications or SMS. There is no setting, no permission, no workaround. This is why the famous SMS-reading apps (e.g. Walnut) are Android-only.

No rails yet — Malaysia has no consumer bank-data API in production yet. Banks are not yet required to share your transaction data with apps. That requirement starts in 2027.

E-wallets are last — E-wallets (TNG, GrabPay, Boost) are scheduled LAST in the rollout (~2029) and currently expose no consumer data API and send push notifications (not emails) — the worst combination for capture on iPhone.

4.  The Malaysia timeline (BNM Open Finance)

| When | Milestone | What it unlocks |
| --- | --- | --- |
| 18 Nov 2025 | BNM Open Finance Exposure Draft published | Rulebook drafted |
| 1 Mar 2026 | Industry consultation closes | Rules finalised after |
| Mid 2026 | PayNet platform pilot (7 banks + EPF) | First live API tests |
| 1 Jan 2027 | Banks with >1M customers go live | Connect big banks |
| 1 Jan 2028 | Banks with >100k customers | More banks |
| 1 Jan 2029 | E-wallets / EMIs (incl. TNG) | Connect TNG, finally |

Standards confirmed: REST APIs, JSON, OAuth2, TLS 1.2+, ISO 20022 — i.e. exactly what an aggregator like Finverse already speaks, so integration later is standard work.

5.  What we're building — the plan

Four phases. The first two ship value now without any bank deal; the last two make us ‘open-finance-ready’ so 2027 is a plug-in, not a rebuild.

| Phase | What | Needs a bank deal? | Effort | Payoff |
| --- | --- | --- | --- | --- |
| 1 | App Intent quick-add (Back Tap / Siri / widget / Control Centre) | No | Medium | Instant manual capture; also receives Apple Pay |
| 2 | Email parsing (Gmail/IMAP → AI → suggested transaction) | No | Medium | Semi-auto across many banks + some e-wallets |
| 3 | Connection abstraction (future-ready wallet data model) | No | Low | Nothing breaks later; plug-in ready |
| 4 | Plug in open banking (Finverse now / PayNet 2027) | Yes | High | True live bank sync — when worth it |

Recommendation: build Phases 1–3 now. Hold Phase 4 until Open Finance is live and covers enough banks (and eventually TNG) to justify the recurring cost + compliance.

6.  The ‘Connection’ abstraction (how we stay future-ready)

Today a wallet is a manual number. We add a few OPTIONAL fields so the same wallet can later be fed by a real bank connection — without changing its shape. No migration, nothing breaks for existing users.

Wallet model — today vs. upgraded:

| Field | Today | After upgrade |
| --- | --- | --- |
| balance | Manual number | Manual OR fed by sync |
| type | Label only (bank/ewallet/credit) | Same |
| connectionId? | — | Links to a live data source |
| externalAccountId? | — | The bank's account reference |
| lastSyncedAt? | — | When it last auto-updated |
| source? | — | manual / email / openbanking |

The capture flow (same for every source):

source (email / Apple Pay / bank API)  →  normalise into one transaction shape  →  de-duplicate against what's already logged  →  show the user a suggestion  →  user taps Confirm  →  wallet balance updates.

Golden rule: auto-captured items are SUGGESTIONS the user confirms — never silent writes. This keeps the app honest, calm, and trustworthy, and avoids double-counting.

7.  Phase 1 — App Intent quick-add (build first)

One small native module + Expo config plugin exposes an ‘Add expense’ action to iOS.

That single action lights up Back Tap (double-tap back of iPhone), Siri (“hey Siri, add expense”), Spotlight, Control Centre, Lock Screen, and home-screen widgets.

Same module RECEIVES Apple Pay transactions via a Shortcuts automation the user sets up once.

Does double duty: the only good answer for TNG (manual) + the receiver for Apple Pay (auto).

We provide a friendly one-time ‘set up auto-capture’ guide card.

8.  Phase 2 — Email parsing (build second)

User connects Gmail (or any IMAP) or forwards alerts to a parse address.

Reuse the existing AI receipt pipeline to read bank & e-wallet ALERT EMAILS and e-receipts → extract merchant, amount, date → suggest a transaction.

Cross-platform (iPhone AND Android), no bank contract, no Apple sandbox problem.

Covers many banks plus some e-wallet emails — the broadest cheap net available today.

Privacy: parse on-device where possible, only financial emails, never personal mail, explicit consent, full BM/EN copy, calm framing, no red.

9.  Honest cost & effort summary

| Option | Up-front | Ongoing cost | Compliance | Coverage |
| --- | --- | --- | --- | --- |
| Quick-add (Phase 1) | Native module work | None | None | All rails (manual) |
| Email parsing (Phase 2) | Integration + AI prompts | AI tokens (small) | Consent / PDPA | Many banks + some e-wallets |
| Bank connect now (Finverse) | OAuth + ingest + dedupe | Per-account fees | Data-consumer duties | Maybank + CIMB only |
| Open Finance (2027+) | Plug into Phase 3 | TBD by PayNet | Registered access | Broad, growing |

10.  Bottom line

Manual is correct — Wallets are manual today because Malaysia has nothing to connect to yet — correct, not a flaw.

Win now — Build quick-add + email parsing now. They make the app feel automatic without a single bank deal, and they cover the TNG gap that bank connections can't.

Future-proof — Add the few optional wallet fields now so 2027 is a plug-in. We become ‘open-finance-ready from day one’ — the moat over SMS-scraping rivals.

Wait on bank connect — Don't sign an aggregator contract yet — two banks isn't worth the cost + compliance, and it still misses TNG. Revisit when Open Finance broadens coverage.

Full source research & citations: docs/research/auto-capture-global-research.md

This brief is a plan, not a commitment of dates. The 2027/2029 dates are BNM's proposed timeline and may shift.